Project Planning Phase

Planning Logic

Incident Lifecycle Automation in ServiceNow

Planning logic applied to the completed Incident Lifecycle Automation in ServiceNow project.

| Term | Meaning |
| --- | --- |
| Sprint | A fixed period or duration in which a team works to complete a set of tasks. |
| Epic | A big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints. |
| Story | A small task. It is part of an Epic. |
| Story Point | A number that represents how much effort a story takes to complete. |
| Story Point Scale | 1 – Very Easy task; 2 – Normal task; 3 – Moderate task; 5 – Difficult task. |

Sprint 1

Service and Service Offering setup (USN-1) – 3 Story Points

Incident creation (USN-2) – 3 Story Points

Incident classification (USN-3) – 3 Story Points

Incident activity and SLA visibility (USN-4) – 2 Story Points

Total Story Points in Sprint 1 = 11

Sprint 2

Knowledge and Agent Assist (USN-5) – 3 Story Points

Assignment and reassignment (USN-6) – 3 Story Points

Level 2 investigation and resolution (USN-7) – 5 Story Points

SLA and activity tracking (USN-8) – 2 Story Points

Total Story Points in Sprint 2 = 13

Sprint 3

Emergency change creation and linking (USN-9) – 5 Story Points

Child incident creation and linking (USN-10) – 3 Story Points

Cause and resolution documentation (USN-11) – 3 Story Points

Related-record validation (USN-12) – 2 Story Points

Total Story Points in Sprint 3 = 13

Sprint 4

Knowledge article creation (USN-13) – 3 Story Points

Complete lifecycle validation (USN-14) – 3 Story Points

Testing of the implemented workflow (USN-15) – 5 Story Points

Final results and requirements validation (USN-16) – 3 Story Points

Total Story Points in Sprint 4 = 14

Total Story Points and Velocity

| Sprint | Story Points | Completed Work |
| --- | --- | --- |
| Sprint-1 | 11 | Service setup, incident creation and classification |
| Sprint-2 | 13 | Knowledge, assignment, Level 2 resolution and SLA tracking |
| Sprint-3 | 13 | Emergency change, child incidents, resolution and related records |
| Sprint-4 | 14 | Knowledge article, lifecycle validation, testing and final verification |

Total Story Points: 11 + 13 + 13 + 14 = 51

Velocity: Total Story Points Completed / Number of Sprints

Completed Average Velocity: 51 / 4 = 12.75 Story Points per Sprint

Average Velocity per Day: 12.75 / 6 = 2.125 Story Points per Day

The project is documented as completed; therefore, all planned story points are shown as completed in the Project Tracker.